AI-POWERED DATING PLATFORM

Phase 1 MVP - Product Requirements Document

One Curated Match Per Week | No Swiping | AI-Powered Compatibility

Version: 1.0 - Phase 1 MVP

December 2024

# 1. Executive Summary

This PRD defines Phase 1 MVP scope for an AI-powered dating platform that eliminates endless swiping by delivering one carefully curated match per week via email. The platform uses semantic matching (OpenAI embeddings + GPT-4) combined with manual photo rating to create high-quality, compatible matches. Users receive their match Monday morning, respond by Friday, and if both are interested, the platform facilitates their first date.

## 1.1 Phase 1 Core Value Proposition

- No Swiping: One curated match per week delivered via email

- AI-Powered: Semantic matching using OpenAI embeddings + GPT-4 analysis

- Quality Over Quantity: Deep compatibility analysis, not just photos

- Premium Concierge: Platform handles matching, venue selection, conversation starters

- Manual Curation: Every photo and profile reviewed before going live

## 1.2 Phase 1 Success Metrics

- Primary KPI: Mutual Interest Rate (both want second date) ≥30%

- Secondary KPIs:

- - Date Completion Rate ≥80%

- - Match Response Rate ≥90%

- - Average Date Rating ≥3.5 stars

- - Photo Approval Rate ≥80%

# 2. Phase 1 MVP Scope

What's Included in Phase 1:

## 2.1 User Features

- Create account with single photo + detailed profile (500-1000 words)

- Manual account approval within 24 hours (photo + profile review)

- Receive one curated match via email every Monday 9am

- View match on authenticated homepage with full profile

- Respond 'Interested' or 'Pass' by Friday 11:59pm

- Optional pass feedback (6 categories: location, lifestyle, attraction, profile, dealbreaker, no chemistry)

- If mutual match: See conversation starters + suggested venue + schedule date

- Comprehensive post-date feedback (8 questions including mutual second date interest)

- If both want second date: Receive contact info (email/phone) via automated email

- Edit profile + resubmit photo unlimited times if rejected

- Vacation mode (pause matching)

- Match history view (past matches with status)

## 2.2 Admin Features

- Comprehensive admin dashboard with 4 tabs:

- - Platform Overview: Real-time metrics (user growth, matching performance, date outcomes, algorithm health)

- - Photo Review Queue: Two-step rating (1-10 attractiveness + approve/reject)

- - User Management: Search users, view profiles, manual actions

- - Analytics Deep Dive: Charts, cohort analysis, data export

- Photo rating with keyboard shortcuts (number keys, A for approve, R for reject)

- Rejection reasons modal with 8 predefined categories + optional guidance

- Alert system for critical issues (mutual interest <20%, photo queue >50, etc.)

- Real-time dashboard updates (auto-refresh every 30 seconds)

## 2.3 Matching System

- Sunday night 11pm: Weekly batch matching process

- 6-stage matching pipeline:

- 1. Fast filter: Embeddings similarity → top 100 candidates

- 2. Deep analysis: GPT-4 analyzes top 20 filtered candidates

- 3. Validation: Match history check + compatibility ≥70 + attractiveness ±2

- 4. Selection: Choose #1 highest scoring valid match

- 5. Package: Generate explanation, conversation starters, venue

- 6. Schedule: Queue for Monday 9am delivery

- One-match-per-week enforcement (in-memory Set tracking)

- Never match same pair twice (compound index validation)

- Graceful degradation if all candidates taken (no match that week)

## 2.4 What's NOT in Phase 1

- ❌ Multiple photos per user (Phase 2)

- ❌ In-app messaging (Phase 2)

- ❌ Video profiles (Phase 2)

- ❌ Subscription payments (Phase 1.5 - post-MVP)

- ❌ Calendar integration (Phase 2)

- ❌ Advanced matching preferences (Phase 2)

- ❌ Machine learning prediction models (Phase 2)

- ❌ Social proof / friend connections (Phase 2)

# 3. Technical Stack

## 3.1 Core Technologies

- Frontend: Next.js 14+ (App Router with React Server Components)

- Backend: Convex (serverless database + functions + scheduled jobs + file storage)

- Authentication: Clerk (session-based, no tokens)

- Email: Resend with React Email templates

- AI: OpenAI (text-embedding-3-small for matching, GPT-4o for analysis)

- Photo Tools: face-api.js (browser-based detection) + browser-image-compression

- Styling: Tailwind CSS + shadcn/ui components

- Deployment: Vercel (frontend) + Convex Cloud (backend)

## 3.2 Why This Stack

- Convex: All-in-one backend (DB + API + scheduled functions + file storage). No separate services needed.

- Next.js: Modern React framework with excellent DX, SEO, and performance.

- Clerk: Production-ready auth in minutes. Handles OAuth, email verification, session management.

- Resend: Modern email API with React components. Better DX than SendGrid/Mailgun.

- OpenAI: Best-in-class embeddings and language models. Critical for quality matching.

# 4. Database Schema (Phase 1)

## 4.1 users table

Core user profile data and account status.

Fields:

- clerkId (string, unique)

- email (string, unique)

- name, age, gender, location, bio (500-1000 words)

- lookingFor (150-300 words), interests (array)

- photoUrl (Convex storage ID), photoStatus ('pending' | 'approved' | 'rejected')

- attractivenessRating (1-10, NEVER shown to users)

- photoRejectionReason (string), photoResubmissionCount (number)

- embedding (array of 1536 floats from OpenAI)

- vacationMode (boolean), vacationUntil (timestamp | null)

- createdAt, updatedAt

## 4.2 weeklyMatches table

Stores each weekly match with AI-generated content and user responses.

Fields:

- userId, matchUserId (both Id<'users'>)

- weekOf (string, e.g., '2024-12-16')

- compatibilityScore (0-100)

- explanation (2-3 paragraphs from GPT-4)

- conversationStarters (array of 3 strings)

- suggestedVenue (object: name, address, placeId, description)

- userResponse, matchResponse ('pending' | 'interested' | 'passed')

- userRespondedAt, matchRespondedAt

- mutualMatch (boolean)

- status ('sent' | 'expired' | 'completed')

- sentAt, expiresAt (timestamps)

- dateScheduled, dateScheduledFor

Indexes:

- by_user_and_match: ['userId', 'matchUserId']

- by_match_and_user: ['matchUserId', 'userId']

- by_user: ['userId']

- by_week: ['weekOf']

- by_user_and_week: ['userId', 'weekOf']

- by_match_user_and_week: ['matchUserId', 'weekOf']

## 4.3 passReasons table

Optional feedback when users pass on matches. Used for algorithm improvement.

Fields:

- userId, matchId, matchUserId, weekOf

- reason ('too_far' | 'lifestyle' | 'attraction' | 'profile' | 'dealbreaker' | 'no_chemistry' | 'skipped')

- providedAt

Indexes:

- by_user: ['userId']

- by_match: ['matchId']

- by_reason: ['reason']

## 4.4 dateOutcomes table

Comprehensive post-date feedback. CRITICAL for algorithm validation.

Fields:

- matchId, userId, matchUserId, weekOf

- dateHappened ('yes' | 'cancelled_by_them' | 'cancelled_by_me' | 'rescheduled')

- overallRating (1-5 stars, optional)

- wouldMeetAgain ('yes' | 'maybe' | 'no', optional)

- wentWell (array: conversation, chemistry, interests, attraction, values, humor, easy_talk)

- wentPoorly (array: different_in_person, forced_conversation, no_chemistry, different_expectations, red_flags, nothing)

- conversationStartersHelpful ('very' | 'somewhat' | 'not_used' | 'not_helpful')

- venueRating ('perfect' | 'good' | 'okay' | 'not_good' | 'went_elsewhere')

- additionalThoughts (optional text, 200 chars)

- providedAt, feedbackProvided (boolean)

Indexes:

- by_match: ['matchId']

- by_user: ['userId']

- by_date_happened: ['dateHappened']

- by_would_meet_again: ['wouldMeetAgain']

# 5. Key User Flows

## 5.1 Onboarding & Account Approval

- User signs up with email or OAuth (Google/Apple)

- Complete profile: name, age, gender, location, bio (500-1000 words), lookingFor (150-300 words), interests

- Upload single photo (face detection validates face visible)

- Submit for review → photoStatus='pending'

- Immediate email: 'Account submitted for review! We review within 24 hours.'

- Admin reviews: Rate 1-10 (attractiveness), then Approve or Reject

- If approved: Email 'Your profile is now live! First match arrives Monday.' → photoStatus='approved'

- If rejected: Email with specific reason + guidance + 'Edit Profile & Resubmit' link

- User can resubmit unlimited times until approved

## 5.2 Weekly Match Delivery & Response

- Monday 9am: Email with match preview (photo, name, 200-char explanation teaser)

- User clicks 'View Your Match' → Homepage (/)

- Phase 1 View (before response):

- - Large profile photo + name + compatibility score

- - Full 'Why We Matched You' explanation

- - Their complete profile (About Me + Looking For)

- - Response buttons: 'I'm Interested!' and 'Not This Time'

- - HIDDEN: Conversation starters and venue (revealed only after mutual match)

- User clicks 'I'm Interested!' → userResponse='interested'

- - If match already interested: mutualMatch=true, reveal starters + venue, send both 'It's a Match!' email

- - If match hasn't responded: Show 'Waiting for [Name]'s response...' + still hide starters/venue

- User clicks 'Not This Time' → userResponse='passed'

- - Show optional feedback form (6 radio buttons: too_far, lifestyle, attraction, profile, dealbreaker, no_chemistry)

- - User can skip or submit feedback

- - Show 'Your next match arrives Monday!'

- Deadline: Friday 11:59pm (responses no longer accepted)

## 5.3 Mutual Match & Date Scheduling

- When mutual match detected: Both users receive 'It's a Match!' email

- Email NOW includes (previously hidden):

- - 3 personalized conversation starters

- - Suggested venue with name, address, description, directions

- Homepage updates: Now shows conversation starters + venue + scheduling interface

- Users select date/time for their first date

- System sends date confirmation email with calendar invite

## 5.4 Post-Date Feedback

- 24 hours after scheduled date: Email 'How was your date with [Name]?'

- User clicks 'Share Feedback' → 8-question form:

- 1. Did the date happen? (yes / cancelled_by_them / cancelled_by_me / rescheduled)

- 2. Overall rating (1-5 stars)

- 3. Would you like to see them again? (yes / maybe / no) — KEY QUESTION

- 4. What went well? (multi-select)

- 5. Was there anything off? (multi-select)

- 6. Were conversation starters helpful? (very / somewhat / not_used / not_helpful)

- 7. How was the venue? (perfect / good / okay / not_good / went_elsewhere)

- 8. Any other thoughts? (optional text, 200 chars)

- If both users say 'yes' to second date:

- - Email both: '🎉 They want to see you again!' with contact info (email/phone)

- If one says 'yes' but other says 'no':

- - Email interested person: 'They're not looking for second date. Your next match arrives Monday!'

- No response after 3 days: Mark as 'feedback_not_provided'

# 6. Matching Algorithm Details

## 6.1 Sunday Night Batch Process (11pm)

Convex scheduled function runs weekly. Only users with photoStatus='approved' and vacationMode=false participate.

Critical Constraint: One Match Per Week Per User

- Maintain in-memory Set of users already matched this week

- Before processing user: Skip if already in Set

- When finding candidates: Filter out anyone in Set

- After creating match: Add both userId and matchUserId to Set

6-Stage Matching Pipeline:

- Stage 1 - Fast Filter (Embeddings):

- Query top 100 candidates by cosine similarity (OpenAI embeddings)

- Filter out users already matched this week (from Set)

- Automatic re-ranking: If top 5 taken, positions 6-100 become new top 95

- Stage 2 - Deep Analysis (GPT-4):

- Analyze top 20 of FILTERED candidates (not original top 20)

- GPT-4 prompt: Compare profiles, identify shared values/interests/goals

- Output: Compatibility score (0-100) + brief explanation

- Stage 3 - Validation:

- Check match history: Never matched before (query both directions A→B and B→A)

- Compatibility threshold: Score ≥70 required

- Attractiveness compatibility: Within ±2 points (user rated 8 matches with 6-10)

- Stage 4 - Selection:

- Choose highest-scoring valid candidate

- If no valid candidates: User gets no match this week (try again next week)

- Stage 5 - Package Generation:

- GPT-4 generates 2-3 paragraph warm, enthusiastic explanation

- GPT-4 generates 3 personalized conversation starters

- Google Places API finds midpoint venue (coffee shop/café within 15 miles of both)

- Stage 6 - Database Storage:

- Insert weeklyMatches record with all generated content

- Set sentAt=Monday 9am, expiresAt=Friday 11:59pm

- Mark both users as matched in Set

## 6.2 Cost Per User

- Embedding generation (once): ~$0.0001

- Weekly embedding similarity queries: ~$0.001

- GPT-4 analysis (20 candidates): ~$0.02

- GPT-4 explanation + starters: ~$0.01

- Google Places API: ~$0.005

- Total per user per week: ~$0.03

- 1,000 users: $120/month - Incredibly affordable for premium service

# 7. Admin Dashboard

## 7.1 Dashboard Structure

URL: /admin (protected route, Clerk authentication required)

Four tabs: Platform Overview | Photo Review | User Management | Analytics

## 7.2 Tab 1: Platform Overview

Real-time metrics cards (auto-refresh every 30 seconds):

- User Growth: Total users, active users, new signups (7d), approval rate

- Photo Queue: Pending count (color-coded: green <20, yellow 20-50, red >50), oldest pending time

- Matching Performance: This week's matches, response rate, mutual match rate, pass rate

- Date Outcomes (CRITICAL):

- - Date completion rate (target ≥80%)

- - Mutual interest rate (target 30-50%) — KEY ALGORITHM VALIDATION METRIC

- - Second date request rate (target 60-70%)

- - Average date rating (target ≥3.5 stars)

- - Success stories this week (both want second date)

- Feedback Analytics: Pass feedback adoption, most common reason, post-date feedback rate, users needing adjustment

- Feature Effectiveness: Conversation starters usage/helpfulness, venue approval rate

- Algorithm Health: Compatibility score validation (high compat avg rating vs low compat), unmatchable users count

- Alert System: Red banners for critical issues (mutual interest <20%, photo queue >50, completion rate <70%, etc.)

## 7.3 Tab 2: Photo Review Queue

Two-Step Review Process:

- Step 1 - Rate Attractiveness (1-10):

- Large number buttons with keyboard shortcuts (1-9, 0 for 10)

- All ratings valid — rating does NOT equal approval

- Step 2 - Approve or Reject:

- Green 'Approve' button (A key) - Account goes live

- Red 'Reject' button (R key) - Opens rejection modal

- Example: Rate '4' for attractiveness, still approve if photo is appropriate

- Rejection Reasons (select one required):

- - Poor photo quality / blurry

- - Face obscured (sunglasses, hat, mask)

- - Group photo (multiple people)

- - Inappropriate content

- - Not a real person / heavily filtered

- - Poor lighting / too dark

- - Face not clearly visible

- - Other (free text required)

- Optional: Add specific guidance for user (e.g., 'Try outdoor lighting')

- Keyboard navigation: Arrow keys, Backspace to undo

## 7.4 Tab 3: User Management

- Search users by name, email, or ID

- View complete profile with photo, rating, match history

- Manual actions: Re-rate photo, enable/disable vacation mode

- View feedback patterns and date outcome history

## 7.5 Tab 4: Analytics Deep Dive

- Charts: User growth, pass reason distribution, mutual match trends, rating distribution, compat vs outcome correlation

- Cohort analysis: Compare outcomes for different user groups

- CSV export for external analysis

- Time range selector: 7d / 30d / 90d / All time

# 8. Phase 1 Implementation Plan

## 8.1 Development Timeline

Estimated: 8-10 weeks for solo developer, 6-8 weeks for small team

Week 1-2: Foundation

- Set up Next.js + Convex + Clerk project structure

- Database schema implementation with all indexes

- Authentication flows (sign up, login, OAuth)

- Resend email integration with React Email templates

Week 3-4: Onboarding & Photo Review

- Profile creation form (multi-step: bio, interests, photo)

- Client-side photo upload with face detection (face-api.js)

- Image compression (browser-image-compression)

- Admin dashboard Tab 2: Photo review queue with two-step rating

- Approval/rejection email templates

- Profile edit & resubmit flow

Week 5-6: Matching Algorithm

- OpenAI integration: Generate embeddings on profile creation

- Sunday night Convex scheduled function (11pm)

- 6-stage matching pipeline implementation

- One-match-per-week enforcement (Set tracking)

- Match history validation (compound indexes)

- GPT-4 explanation and conversation starter generation

- Google Places API venue selection (midpoint cafés)

Week 7: Match Response Flow

- Homepage match display (authenticated)

- Progressive disclosure: Hide starters/venue until mutual match

- Response buttons with backend mutations

- Pass feedback form (6 categories, optional)

- Mutual match detection + email trigger

- Match history page (/matches)

- Mobile responsive design

Week 8: Post-Date Feedback & Admin Dashboard

- 8-question post-date feedback form

- 24-hour post-date email trigger

- Mutual second-date detection + contact info sharing

- Admin dashboard Tab 1: Platform Overview with real-time metrics

- Admin dashboard Tab 3: User Management

- Admin dashboard Tab 4: Analytics with charts

Week 9-10: Testing & Polish

- End-to-end testing of all user flows

- Test Sunday batch with synthetic users

- Email template testing (all 10+ email types)

- Admin dashboard stress testing

- Mobile testing (iOS/Android)

- Performance optimization

- Bug fixes and edge cases

- Deploy to Vercel + Convex Cloud

## 8.2 Critical Path Items

These must be completed for MVP to function:

- ✅ Account creation + photo approval workflow

- ✅ Sunday night matching algorithm (all 6 stages)

- ✅ Monday 9am email delivery

- ✅ Homepage match display with response flow

- ✅ Mutual match detection + venue/starters reveal

- ✅ Post-date feedback collection (KEY for validation)

- ✅ Admin dashboard (at minimum Tab 1 + Tab 2)

# 9. Launch Readiness Checklist

## 9.1 Pre-Launch Testing

- □ Create 20 test accounts with real-looking profiles

- □ Run Sunday batch matching (verify all 20 get matches)

- □ Test Monday email delivery (all 20 receive emails)

- □ Test all response flows (interested, pass, mutual match)

- □ Verify conversation starters + venue hidden until mutual

- □ Test post-date feedback flow end-to-end

- □ Test mutual second-date contact sharing

- □ Verify admin dashboard shows correct metrics

## 9.2 Data & Privacy

- □ Privacy policy page (required)

- □ Terms of service page (required)

- □ Attractiveness ratings encrypted at rest

- □ Ratings NEVER exposed to users via any API

- □ GDPR-compliant account deletion flow

## 9.3 Infrastructure

- □ Vercel deployment configured

- □ Convex production environment set up

- □ Custom domain configured

- □ SSL certificate active

- □ Email DNS records (SPF, DKIM, DMARC)

- □ Error monitoring (Sentry or similar)

## 9.4 First Week Operations

- □ Manual photo review capacity: Can handle 50+ approvals/day

- □ Admin dashboard monitoring schedule (check daily)

- □ Support email address configured (support@yourapp.com)

- □ First batch matching dry run completed successfully

# 10. Phase 1 Success Metrics

## 10.1 Primary Success Metric (Algorithm Validation)

Mutual Interest Rate: 30-50%

Definition: (Both users want second date / Dates that happened) × 100

Why it matters: This is THE measure of algorithm quality. If <30%, algorithm fundamentally doesn't work. If ≥30%, algorithm creates real connections.

Target: ≥30% by end of Month 1, ≥35% by end of Month 3

## 10.2 Secondary Success Metrics

- Date Completion Rate: ≥80%

- Measures: Are mutual matches actually meeting? If low, work on reducing no-shows.

- Match Response Rate: ≥90%

- Measures: Are users engaged? If low, improve match quality or email copy.

- Average Date Rating: ≥3.5 stars

- Measures: Overall date experience quality. Validates entire platform experience.

- Photo Approval Rate: ≥80%

- Measures: Are users submitting appropriate photos? If low, improve guidelines.

- Pass Feedback Adoption: 40-60%

- Measures: Are users providing pass feedback? Critical for algorithm improvement.

- Post-Date Feedback Rate: ≥70%

- Measures: Are users providing post-date feedback? Essential for validation.

## 10.3 What Success Looks Like After 3 Months

- 500-1,000 active users

- Mutual interest rate: 35-45%

- 50+ mutual second dates facilitated

- User retention: 60%+ still active after 4 weeks

- Compatibility score validation: High compat users rate dates 1+ star higher than low compat

- Admin can review photo queue in <30 min/day

- Ready to add subscription payments (Phase 1.5)

# 11. Next Steps After Phase 1

## 11.1 Phase 1.5: Monetization (Week 11-12)

- Stripe integration for subscriptions

- Pricing tiers: $20-40/month

- Free trial (first 2 matches free, then paywall)

## 11.2 Phase 2: Enhanced Features (Month 4+)

- Multiple photos per profile (3-5 photos)

- In-app messaging (after mutual match)

- Video profiles (30-60 second intros)

- ML prediction models (train on post-date feedback)

- Advanced matching preferences

- Calendar integration for scheduling

- Automated photo rating (Phase out manual review)

- Social proof / verified profiles

# 12. Appendix

## 12.1 Email Templates Overview

Phase 1 requires 10+ email templates (built with React Email + Resend):

- Account submitted for review confirmation

- Account approved - profile is live

- Account rejected with reason + guidance

- Weekly match delivery (Monday 9am)

- Mutual match celebration (both interested)

- Match passed notification (they passed)

- Date confirmation with calendar invite

- Date reminder (24 hours before)

- Post-date feedback request (24 hours after)

- Mutual second-date interest (contact info sharing)

- Missed match reminder (Saturday if no response by Friday)

## 12.2 Key Decisions & Rationale

Why One Match Per Week?

- Scarcity creates value and encourages thoughtful decision-making

- Allows time for deep AI analysis instead of superficial swiping

- Prevents decision fatigue and match burnout

Why Manual Photo Review?

- Ensures every profile is high quality (premium positioning)

- Attractiveness ratings enable better matching (±2 compatibility)

- Creates training data for Phase 2 automated rating

Why Progressive Disclosure (Hide Starters/Venue)?

- Focuses initial decision on compatibility, not logistics

- Prevents venue bias ('I'd pass but that venue is great!')

- Safety: Only mutual matches know location

- Creates anticipation and journey (discover → match → meet)

## 12.3 Risk Mitigation

- Risk: Users don't provide post-date feedback

- Mitigation: Keep form short (8 questions, 2 min max). Send reminder after 3 days. Even 70% adoption = valuable data.

- Risk: Sunday batch fails mid-execution

- Mitigation: Implement retry logic and idempotency. Manual trigger available for admin.

- Risk: Photo queue overwhelms manual reviewer

- Mitigation: Dashboard alerts at >50 pending. Hire contract reviewers if needed. Keyboard shortcuts enable 2-3 min/photo.

- Risk: Mutual interest rate <20% (algorithm failure)

- Mitigation: Dashboard red alert triggers immediate review. Analyze feedback data. Adjust algorithm weights. If persistent, pivot to Phase 2 ML sooner.

— End of Phase 1 PRD —